**PROJECT INFORMATION SHEET**

Project Name: Bryce Lawn Community Safe Room

UA Project #: 356-21-2318

Scope: The scope of this project includes construction of a new storm shelter in Bryce Lawn area. this project consists of a main hardened room (storm shelter) and additional spaces for gatherings, meetings and events.

Proposed Schedule:

* Advertise: 11/20 – 11/21 – 11/28
* Pre-Qualification Packets Due to UA: 11/30
* Pre-Qualification Results: 12/3
* Pre-Bid: ~~12/7 at 2pm~~ 2/15/2022 @ 11 am
* Bid: ~~12/16 at 3pm~~ 3/1/2022 @ 1 pm

Proposed Budget: $7,533,000

Please note UA has recently changed the location of bid openings and prebid meetings to:

**Procurement Services Annex, located on the University Services Campus (formerly the Partlow Campus) at 405 Cahaba Circle, Tuscaloosa, AL 35404**

The address does not always appear on Google Maps or GPS. Please refer to the map on the following page and call Leigh Ann Huguley at (205) 348-9681 if you need additional directions.

